PROJECT EYE · ALT+SPACE Phase 3 — Action Engine Development Roadmap & Implementation Plan Antigravity · March 2026 · v1.0

EXECUTIVE SUMMARY

Project Eye (ALT+Space) has successfully achieved Phase 2.5 status — a robust, read-only AI intelligence overlay that excels at context gathering: active window detection, local file parsing, live browser DOM extraction, and screen-pixel vision analysis. The persistent Living Persona memory system is already operational, giving the app a unique competitive advantage.

Phase 3 transforms Eye from a "read-only" intelligence layer into a "read/write" AI Operating Layer. The single most important addition is the Intent Engine — a classifier that sits between the user's text input and the LLM router, intercepting commands like "save this to my desktop" and converting them into structured, executable intents that flow through a new Action Engine with mandatory confirmation UX.

| Current Phase | Target Phase | Est. Duration | First Milestone |
| --- | --- | --- | --- |
| 2.5 (Read-Only) | 3.0 (Read/Write) | 6 Weeks | Intent Engine Live |

CURRENT STATE ASSESSMENT

| Feature | Status | Notes |
| --- | --- | --- |
| Overlay UI (Electron) | DONE | App.tsx + electron/main.ts |
| Context Awareness + File Parsing | DONE | PowerShell, UIAutomation, pdfjs, mammoth, xlsx |
| Browser DOM Extraction | DONE | UIAutomation → URL → cheerio fetch |
| Screen Capture + Gemini Vision | DONE | captureScreenRaw → Gemini multimodal |
| Intent Engine / Action Engine | MISSING | Phase 3 target — this document |

PHASE 3 ARCHITECTURE: THE ACTION STACK

Phase 3 introduces three new layers sitting between the existing Prompt Engine and the execution environment. Every user command now passes through the Intent Engine first; only unrecognised natural-language queries fall through to the LLM chat path.

USER INPUT │ ▼ ┌─────────────────────────────────────────────────────┐ │ LAYER 1 — Intent Engine (intentEngine.ts) │ ← NEW │ Classifies text → structured Intent object │ │ e.g. { type:"file_save", target:"desktop", │ │ confidence:0.94, preview:"Save X to…" } │ └───────────┬─────────────────────────────────────────┘ │ ┌──────┴──────┐ │ │ Intent No Intent Found (chat) │ │ ▼ ▼ ┌──────────┐ ┌──────────────────────┐ │ ACTION │ │ Existing LLM Router │ │ ENGINE │ │ (aiRouter.ts) │ └────┬─────┘ └──────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────┐ │ LAYER 2 — Confirmation UI (ConfirmationModal.tsx) │ ← NEW │ Shows preview → user clicks Confirm / Cancel │ └───────────┬─────────────────────────────────────────┘ │ confirmed ▼ ┌─────────────────────────────────────────────────────┐ │ LAYER 3 — Action Executor (actionExecutor.ts) │ ← NEW │ Dispatches to: node:fs ¦ nut.js ¦ playwright │ └─────────────────────────────────────────────────────┘

DEVELOPMENT PHASES

| 3.1 | Intent Engine Build the intent classification layer using Gemini Flash. Defines all intent types, extracts structured parameters, and hooks into aiRouter.ts as the first interceptor. | Week 1 – 2 timeline | IN PROGRESS |
| --- | --- | --- | --- |

| 3.2 | Action Registry & Executor Implement the execution library: file system actions (save/rename/move/create), clipboard actions, browser automation via Playwright, and keyboard/mouse via nut.js. | Week 3 – 4 timeline | PENDING |
| --- | --- | --- | --- |

| 3.3 | Confirmation UI Build the safety UX layer. Every destructive or write action shows a preview modal with full details before execution. Includes diff view for file modifications. | Week 5 timeline | PENDING |
| --- | --- | --- | --- |

| 3.4 | Integration, Testing & Hardening End-to-end integration tests, edge-case handling, telemetry for failed intents, and preparation for Phase 4 (Autonomous Workflows). | Week 6 timeline | PENDING |
| --- | --- | --- | --- |

PHASE 3.1 — INTENT ENGINE (WEEK 1–2)

The Intent Engine is the critical gateway component. It receives every user command before anything else and must decide: is this a structured action I can execute, or a natural-language question for the LLM? It uses a single, fast Gemini Flash call with a tight JSON schema prompt to classify the intent and extract its parameters in under 300ms.

New Files to Create

src/ engine/ intentTypes.ts ← All Intent interfaces & enum intentEngine.ts ← Classifier: text → Intent ¦ null actionRegistry.ts ← Maps IntentType → handler stub (Phase 3.2) actionExecutor.ts ← Execution dispatcher (Phase 3.2) components/ ConfirmationModal.tsx ← Confirm/Cancel UI (Phase 3.3) api/ aiRouter.ts ← MODIFY: add intentEngine intercept at top

Intent Type Taxonomy

The engine classifies commands into the following intent categories:

| Intent Type | Trigger Examples | Required Parameters |
| --- | --- | --- |
| file_save | "save this", "save to desktop" | destination, filename? |
| file_rename | "rename this to X" | newName |
| file_move | "move to Documents" | destination |
| file_create | "create a new file called X" | filename, content? |
| file_delete | "delete this file" | target |
| clipboard_save | "save clipboard to file" | destination, filename? |
| browser_navigate | "go to google.com" | url |
| browser_fill | "fill in the form with…" | fieldSelector, value |
| system_open | "open Notepad" | appName |
| system_type | "type this: Hello" | text |
| system_click | "click the Submit button" | targetDescription |
| chat | (fallback — all unmatched queries) | — |

Intent Engine: Classification Prompt Strategy

The engine sends a single, low-latency Gemini Flash call with a structured system prompt that instructs the model to return a strict JSON object or null. The context window (active file, window title, URL) is included so parameters like "the current file" can be resolved at classification time.

// intentEngine.ts — core classification call (simplified) const INTENT_SYSTEM_PROMPT = ` You are an intent classifier for a desktop AI assistant. Analyse the user command and return ONLY a JSON object or null. Active context: - Window: {{windowTitle}} - File: {{filePath}} - URL: {{browserUrl}} Return JSON with this exact shape if an action intent is found: { "type": "<intent_type>", "parameters": { "<key>": "<resolved_value>" }, "confidence": 0.0-1.0, "previewDescription": "Human-readable description of what will happen", "requiresConfirmation": true¦false } Return null if the command is a question or chat message. Intent types: file_save ¦ file_rename ¦ file_move ¦ file_create ¦ file_delete ¦ clipboard_save ¦ browser_navigate ¦ browser_fill ¦ system_open ¦ system_type ¦ system_click` async function classifyIntent(command: string, ctx: WindowContext) : Promise<Intent ¦ null> { const prompt = INTENT_SYSTEM_PROMPT .replace("{{windowTitle}}", ctx.windowTitle) .replace("{{filePath}}", ctx.filePath ?? "none") .replace("{{browserUrl}}", ctx.url ?? "none"); const raw = await geminiFlash(prompt, command, { maxTokens: 300 }); try { const json = JSON.parse(raw); if (json === null) return null; return json as Intent; // validated below } catch { return null; // parse fail → chat fallback } }

aiRouter.ts Integration Point

A single intercept block is inserted at the very top of the existing handleCommand() function in aiRouter.ts. If the Intent Engine returns a non-null intent, execution is handed to the Action Engine; the existing LLM pipeline is never reached.

// In aiRouter.ts — add at the top of handleCommand() export async function handleCommand(command: string, ctx: WindowContext) { // ── Phase 3: Intent Intercept ────────────────────────────────── const intent = await classifyIntent(command, ctx); if (intent && intent.confidence >= 0.80) { return { type: "action_pending", intent, // sent to ConfirmationModal }; } // ── Existing LLM routing continues below ──────────────────────── // ... rest of aiRouter unchanged ... }

PHASE 3.2 — ACTION REGISTRY & EXECUTOR (WEEK 3–4)

Once an Intent is confirmed by the user, the Action Executor dispatches it to the appropriate underlying library. Each intent type maps to exactly one handler in the Action Registry.

Execution Library Mapping

| Intent Category | Execution Library | Already Installed? |
| --- | --- | --- |
| File operations (save/rename/move/create/delete) | Node.js fs / path | YES — built-in |
| Keyboard input, mouse click | @nut-tree-fork/nut-js | YES — in package.json |
| Browser navigation & form fill | playwright-core | YES — in package.json |
| Open system applications | Node.js child_process (spawn) | YES — built-in |
| Read clipboard | Electron clipboard API | YES — Electron built-in |

Critically, all three execution libraries are ALREADY in package.json. Phase 3.2 is purely about wiring them up — no new dependencies needed.

PHASE 3.3 — CONFIRMATION UI (WEEK 5)

Every action that writes, moves, renames, or deletes anything must pass through a confirmation modal before execution. This is non-negotiable for user trust.

Confirmation Modal Structure

┌─────────────────────────────────────────────────────────────┐ │ AI Action Ready [x] │ │ ────────────────────────────────────────────────────────── │ │ Action: Save File │ │ Preview: Will save "Q4_Report.pdf" to C:\Users\HP\Desktop │ │ │ │ ┌──────────────────────────────────────────────────────┐ │ │ │ BEFORE: C:\Downloads\Q4_Report.pdf (current location) │ │ │ │ AFTER: C:\Users\HP\Desktop\Q4_Report.pdf │ │ │ └──────────────────────────────────────────────────────┘ │ │ │ │ [ Cancel ] [ Confirm & Execute ] │ └─────────────────────────────────────────────────────────────┘

requiresConfirmation: true  →  always show modal (destructive actions)

requiresConfirmation: false →  show subtle toast, auto-execute after 3s countdown

Keyboard shortcut: Enter to confirm, Escape to cancel

All executed actions are appended to a local action log for auditability

PHASE 3.4 — INTEGRATION & HARDENING (WEEK 6)

End-to-end test suite covering all 12 intent types with real file system calls

Confidence threshold tuning: test false-positive rate on chat commands

Fallback telemetry: log intents where confidence is 0.50–0.80 for retraining

Action undo buffer: keep a 10-item history of reversible actions

Rate limiting on action execution: max 5 actions per minute to prevent runaway loops

Phase 4 scaffold: create stub workflow runner for chained multi-step actions

PHASE 3.1 SPRINT TASK TRACKER

| Task | Owner | Est. | Priority |
| --- | --- | --- | --- |

| Define IntentType enum & Intent interface in intentTypes.ts | Dev | 2h | CRITICAL |
| --- | --- | --- | --- |

| Write INTENT_SYSTEM_PROMPT with all 12 intent types | Dev | 3h | CRITICAL |
| --- | --- | --- | --- |

| Implement classifyIntent() with Gemini Flash + JSON parse | Dev | 4h | CRITICAL |
| --- | --- | --- | --- |

| Add confidence threshold config (default 0.80) | Dev | 1h | HIGH |
| --- | --- | --- | --- |

| Write intentEngine unit tests (20 sample commands) | Dev | 3h | HIGH |
| --- | --- | --- | --- |

| Insert intent intercept block into aiRouter.ts handleCommand() | Dev | 2h | CRITICAL |
| --- | --- | --- | --- |

| Wire intent result to IPC → Renderer (for ConfirmationModal stub) | Dev | 3h | HIGH |
| --- | --- | --- | --- |

| Create ConfirmationModal stub (hard-coded preview, Confirm/Cancel) | Dev | 4h | MEDIUM |
| --- | --- | --- | --- |

| Manual smoke test: 10 real commands through overlay | Dev | 2h | HIGH |
| --- | --- | --- | --- |

| Document intent taxonomy in /docs/intent-types.md | Dev | 1h | LOW |
| --- | --- | --- | --- |

RISK REGISTER

| Intent false positives | HIGH | Chat message classified as action intent | Confidence threshold ≥ 0.80; user confirmation modal as safety net |
| --- | --- | --- | --- |

| nut.js OS permissions | MEDIUM | Windows UAC blocks keyboard/mouse injection | Request Accessibility permissions on first run; document in README |
| --- | --- | --- | --- |

| Playwright browser version mismatch | LOW | Playwright targets wrong Chrome version | Pin playwright-core to installed Chrome; add version detection |
| --- | --- | --- | --- |

| LLM latency on intent calls | MEDIUM | Intent classification adds noticeable delay | Use gemini-flash (not pro); add 200ms skeleton loader in UI |
| --- | --- | --- | --- |

Project Eye — ALT+Space  ·  Phase 3 Development Plan  ·  Antigravity  ·  March 2026